Customer Name

Project Name

Business Analysis Plan

January 17, 2006

Version 1.0

# Document Information

| Related Documents: | Provide the file names of the related documents |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Author: |  |  |  |  |  |
| Change Record: | Version | Changed By | Date |  | Revision Description |
| Document Contributors: | Name |  |  | Role |  |
| Document Approvers: | Name |  |  | Role |  |

Table of Contents

Document Information	2

Overview	4

Assumptions	4

Stakeholders	4

Requirement Management Strategy	4

Requirements Gathering Strategy	4

Approach for Gathering Requirements	4

Approach for Prioritizing Requirements	5

Session Structure and Objectives	5

Deliverables	6

Requirements Timeline	6

Requirements Schedule	6

Requirements Documents Collected	6

Requirements Risk Approach	6

Monitoring Requirements Progress	6

Requirements Change Management Approach	6

Glossary	7

Appendix	8

# Overview

- Describe why this project is being undertaken

- Include the history, current situation or issue that lead to the decision that lead to the project

- Use the information in the Project Charter

- Include the project name, and initiation date

# Assumptions

- Describe all assumptions and constraints that are specific to the requirements planning

- If known, include the impact of an inaccurate assumption(s)

# Stakeholders

- Describe who needs to be involved and their level of involvement

| Stakeholder (individual or area) | Functional Role (nature of input) | Level of Involvement |
| --- | --- | --- |

# Requirement Management Strategy

- Define the BA work division strategy (if multiple BAs on project)

- Identify the level of consistency for BA deliverables and the anticipated methods for achieving this consistency

- To what level of detail will the requirements be specified?

# Requirements Gathering Strategy

- Identify the strategy to elicit requirements from all stakeholders

- Identify the various requirement gathering techniques that will be used

## Approach for Gathering Requirements

- Identify the types of requirements needed

- Identify the approach(es) selected and state the reason for each type of approach planned

- Provide the number of sessions required and the structure of each session

- Identify the preparation work required

| Requirement Type | Required for Project? (Y/ N) | Level of Detail (e.g., user, system, application level) | Elicitation Method (e.g., interview, JAD session) | Expertise / Knowledge (whose expertise is this?) |
| --- | --- | --- | --- | --- |
| Business |  |  |  |  |
| - Business Requirements |  |  |  |  |
| Customer/User |  |  |  |  |
| - Accessibility |  |  |  |  |
| - User Interface / Application Presentation |  |  |  |  |
| - Ease of Use |  |  |  |  |
| - Warning & Error Handling |  |  |  |  |
| - Reporting |  |  |  |  |
| Security Requirements |  |  |  |  |
| - Business Security |  |  |  |  |
| - Access Rights/Authority Levels/Visibility |  |  |  |  |
| - User Account Information |  |  |  |  |
| - Audit |  |  |  |  |
| - Rules of Behaviour |  |  |  |  |
| Performance Requirements |  |  |  |  |
| - Response Time |  |  |  |  |
| - Reliability |  |  |  |  |
| - Availability |  |  |  |  |
| - Capacity |  |  |  |  |
| - Contingency & Recoverability |  |  |  |  |
| System Requirements |  |  |  |  |
| - Conversion |  |  |  |  |
| - Maintenance & Support |  |  |  |  |
| - Reusability |  |  |  |  |
| - Archiving |  |  |  |  |
| Standards & Infrastructure |  |  |  |  |
| - System Linkages / Interfaces |  |  |  |  |
| - Communications Interfaces |  |  |  |  |
| - Platform / Portability |  |  |  |  |
| Organizational/Corporate |  |  |  |  |
| - Legal, Regulatory, Compliance & Privacy |  |  |  |  |
| - Corporate Standards & Policies |  |  |  |  |

## Approach for Prioritizing Requirements

- Identify the approach that will be taken for prioritizing requirements

- Identify the categories and the level of granularity

- Identify the factors that stakeholders may feel are important

- Identify the methods that will be used to obtain consensus (e.g., voting)

## Session Structure and Objectives

- List the planned requirements sessions and the objective for each session

| # | Description & Objectives | Participant Name & Function | Timeframe | Scheduled or Completion Date |
| --- | --- | --- | --- | --- |
| 1 | Initial Fact Finding with business unit | Product Manager Product Asst. | 2 hour session | Oct 1, 2002 Complete |
| 2 | Gather Commission Requirements | Commissions Team Lead | 1 hour session | Oct 15, 2002 Complete |
| 3 | Gather Accounting Requirements | Accounting Team Lead | 1 hour session | Oct 12, 2002 Complete |
| 4 | Requirements Review with all sources of requirements | - Accounting Team Lead - Commissions Team Lead - Product Manager - Product Asst. | 1 hour session | Nov 1, 2002 Scheduled |
| 5 | Review requirements with Project Team members | - Testing Team Lead - Development Team Lead - Project Manager | 1 hour session | Not yet scheduled |

## Deliverables

- List the requirement deliverables by project phase – insert the WBS

# Requirements Timeline

## Requirements Schedule

- Identify a requirements schedule including beginning and ending dates

| Major Milestone | Start Date | End Date |
| --- | --- | --- |

## Requirements Documents Collected

- Identify the documents/artifacts that need to be collected and reviewed prior to initiating the gathering of requirements

# Requirements Risk Approach

- Define the requirements risk approach

- Include a requirements risk matrix

# Monitoring Requirements Progress

- Identify how the progress against the completion of the requirements will be monitored

- Assists with addressing of requirements challenges

# Requirements Change Management Approach

- Describe how changes will be controlled within the scope

- Identify how sign-off will occur (e.g., formal signoff or consensus)

- After sign-off, describe the process to make changes to the requirements which is often based on the size of the change (e.g., clarifications are changed within the document using version control and/or a requirements change listing, large changes/additions are documented using a Requirements Change Request Form and reviewed by a Change Control Board {including who will be involved} for approval prior to making the change within the documentation)

- This section also identifies how the changes will be prioritized against the initial requirements and the other changes

# Glossary

- Define technical terms or acronyms used in this document

# Appendix

- Attach relevant documentation that supports the information provided in the document